Table of Contents

# UCS CRM — Security Standard, Audit and Remediation Plan

Status: source of truth for the security posture of UCS CRM. Scope: client/ SPA, backend/ API, CI/CD, and the reverse proxy in front of both. apps/, whatsapp-crm/, metro/ and others/* are not assessed here — see §10. Reviewed: 2026-09-30 against master at commit 0ab8562a. Branch: security/hardening-2026-09.

The per-area deep dives remain in this folder as reference: THREAT-MODEL.md, AUTHENTICATION.md, FRONTEND.md, BACKEND.md, REVERSE-PROXY.md, DATA-PROTECTION.md, SECRETS-MANAGEMENT.md, FINDINGS.md, HARDENING-CHECKLIST.md.

## Contents

- Purpose, scope and legal basis

- System and asset map

- The standard — what UCS CRM must satisfy

- Gap analysis — where we are today

- Remediation backlog P0 → P3

- Verification gates

- Secret rotation runbook

- Incident response

- Governance

- Known unassessed surface

## 1. Purpose, scope and legal basis

### Why this document exists

The ten files in docs/security/ were written against commit 4ef33a6b and describe a system with a soft perimeter and an over-trusted client. That remains true. However, an audit against the current master (0ab8562a) found a second, more severe class of problem that none of those files mentions:

- an unauthenticated arbitrary-SQL endpoint on the public API,

- an unauthenticated tenant-provisioning endpoint that creates cloud IAM users, S3 buckets and Postgres roles,

- an admin surface that fails open when its key is unset and will read and write every project’s .env,

- an unverified webhook feeding the AI reply pipeline,

- and live production credentials committed to git — cloud tokens, database superuser passwords, an AWS access key, and the super-admin password.

Those are not hardening gaps. They are active exposures, and they rank above every item in FINDINGS.md. This document folds them in and defines the standard the system is expected to meet.

### Applicable law

UCS CRM processes Aadhaar, PAN, bank account and IFSC data, donor records including UPI transaction IDs, salary, loans and biometric attendance. In India this places the organisation under the Digital Personal Data Protection Act, 2023, which requires a lawful basis, purpose limitation, data minimisation, reasonable security safeguards, and breach notification. Aadhaar-specific handling expectations apply on top, so Aadhaar is the most restricted field in the system.

Assume breach notification is required until counsel says otherwise.

## 2. System and asset map

### Shape

Browsers (client/ SPA, plus 9 other SPAs and 6 mobile apps)
        |  HTTPS
        v
 Reverse proxy  (nginx on the app host — config NOT in version control)
        |
        +---> /            static SPA bundles          (unauthenticated)
        |
        +---> /api/*       backend (Express 4 + PM2)   (JWT required)
        |
        v
 PostgreSQL on RDS (workers, donors, beneficiaries, leads, worker_loans, ...)
        ^
        |  credentials from environment only
 AWS (RDS backups, WhatsApp Cloud API, Razorpay, Lambda pg_dump)

There is no VPN, no IP allow-list at the proxy, and no WAF. Everything above the database line is reachable from the public internet.

### Critical trust boundary

The browser is fully attacker-controlled — localStorage, the ucs_user object, and all DOM content. Client-side role checks are rendering sugar, not controls. The only enforcement point is authenticateRole / authenticate in backend/src/middleware/authMiddleware.js.

client/src/components/chat/chatIdentity.js:9-11 documents this correctly and that comment should be treated as binding policy.

### Assets, by damage on disclosure

| Asset | Sensitivity | Notes |
| --- | --- | --- |
| Aadhaar, PAN, bank account/IFSC, salary | Restricted — DPDP personal data | Readable by HR and super-admin; several report/export paths |
| Donor records incl. PAN, UPI IDs, addresses | Restricted | Exported to spreadsheets, persisted in browser storage |
| JWT_SECRET, WhatsApp/Razorpay/AWS credentials | Secret | Full compromise. Currently in git — P0-D |
| Impersonation / work-as tokens | Secret | Yield super-admin authority |
| Salary, loans, attendance, incentives | Confidential | Business and personal impact |
| Lead and donor pipeline | Confidential | Competitive value |
| Source code, this document set | Internal | Reconnaissance value; currently readable by every role |
| ~100 MB of committed donor datasets | Restricted | backend/scripts/output/*.json, donor .xlsx files |

### Actors

| Actor | Capability assumed |
| --- | --- |
| Anonymous internet user | Reaches the proxy and the API with no token. Currently has arbitrary-SQL and env-read/write. |
| Compromised low-privilege account | Has a valid worker/fro/telecaller token — assumed likely |
| Malicious insider (HR/accounts) | Legitimate restricted-data access, abuses it |
| Opportunistic attacker | Credential stuffing, XSS payloads, dependency CVEs |

## 3. The standard — what UCS CRM must satisfy

Each requirement is written so it can be tested. GAP in §4 shows current state.

### 3.1 Authentication and session management

| ID | Requirement |
| --- | --- |
| SEC-REQ-01 | Every route that reads or writes data requires a verified token, except an explicit allow-list of health and auth endpoints. A router mounted with no middleware is a defect. |
| SEC-REQ-02 | Every route additionally declares the roles permitted. “Any valid token” is only acceptable for data with no role restriction. |
| SEC-REQ-03 | jwt.verify is always called with an explicit algorithms: ['HS256'] allow-list. No alg: none. |
| SEC-REQ-04 | Every issued token has a bounded lifetime. Target: 15 min access + refresh. Absolute maximum 24 h. No token may be issued without exp. |
| SEC-REQ-05 | Tokens are stored in an httpOnly; Secure; SameSite=Strict cookie. The browser never reads the token; the backend is the only reader. |
| SEC-REQ-06 | Role decisions are made only from the verified token, never from client storage. ProtectedRoute is a UX affordance. |
| SEC-REQ-07 | Impersonation does not leave a privileged token in any client-reachable store. The super-admin token exists server-side only for the duration of the session. |
| SEC-REQ-08 | Logout invalidates the session server-side (jti denylist or refresh-token rotation). A token captured before logout stops working. |
| SEC-REQ-09 | Every authentication endpoint is rate limited per IP and per identifier, with lockout or delay after repeated failure. |
| SEC-REQ-10 | Passwords are hashed with bcrypt at cost ≥ 12, uniformly across every login path. No plaintext environment comparison for any account. |
| SEC-REQ-11 | No default or pre-filled password. New accounts get a forced password change on first login. Minimum length 12. |
| SEC-REQ-12 | Error responses return a stable code, never a role list, a driver message, or a route-existence signal. |

### 3.2 Authorization and data access

| ID | Requirement |
| --- | --- |
| SEC-REQ-13 | Administrative surfaces (arbitrary SQL, env management, tenant provisioning, user impersonation, record deletion) are gated on an explicit privileged role, never on “any token” and never on a shared secret. |
| SEC-REQ-14 | Any gate that depends on a key fails closed. An unset key must deny, log loudly, and page. |
| SEC-REQ-15 | Object-level authorization is enforced per record owner/department on every PII read, not only at the route level. |
| SEC-REQ-16 | Destructive operations (delete, bulk delete, drop) require a privileged role and are audit-logged with actor, target and row count. |
| SEC-REQ-17 | No internal engineering documentation, schema description, or API reference ships in the production bundle. |
| SEC-REQ-18 | Database ingress is short-lived, CIDR-restricted, TTL-bounded, and verified revoked. |

### 3.3 Input, SQL and uploads

| ID | Requirement |
| --- | --- |
| SEC-REQ-19 | All SQL uses $n placeholders for values. Dynamic identifiers (ORDER BY columns, table names) are validated against an allow-list. A lint rule rejects _pool.query with ${ in the template. |
| SEC-REQ-20 | No endpoint accepts caller-supplied SQL, DDL, or an identifier string that reaches the query text. |
| SEC-REQ-21 | Every request body is schema-validated server-side before use. Unknown fields are rejected on high-value endpoints. |
| SEC-REQ-22 | Uploads are validated server-side on MIME type and extension (the client accept= attribute is a hint only), capped in size by the server, and given a server-generated filename. |
| SEC-REQ-23 | Uploaded files are served only through an authorising controller that checks ownership. Never express.static. Stored outside the web root. |
| SEC-REQ-24 | Request bodies are bounded at the edge and by the parser. Client-side caps account for ~33% base64 expansion. |
| SEC-REQ-25 | Webhooks verify their signature against the raw body, in constant time, with a replay window. |
| SEC-REQ-26 | Pagination LIMIT/OFFSET are coerced and bounded. |

### 3.4 Browser and client

| ID | Requirement |
| --- | --- |
| SEC-REQ-27 | No Aadhaar, PAN, bank detail, salary, or session token is written to localStorage or sessionStorage. PII lives in memory for the life of the request. |
| SEC-REQ-28 | Every HTML injection point is sanitised with DOMPurify using an allow-list. A lint rule bans dangerouslySetInnerHTML, innerHTML = and document.write outside an allow-list. |
| SEC-REQ-29 | Values interpolated into generated HTML pass through an esc() that covers & < > " '. |
| SEC-REQ-30 | No credential, shared password, or access code is compared in client code. A gate that grants access is enforced server-side. |
| SEC-REQ-31 | A Content-Security-Policy is set and enforced, with frame-ancestors 'none'. It is the compensating control for any XSS that survives SEC-REQ-28. |
| SEC-REQ-32 | One API client only. No hand-rolled duplicate with divergent token or 401 handling. |
| SEC-REQ-33 | API_BASE always has a working fallback, and a misconfigured build fails loudly. |
| SEC-REQ-34 | Files with restrictive extensions (spreadsheet, docx) are parsed with a library that is not known-vulnerable, and the parsed result is treated as untrusted input. |

### 3.5 Secrets management

| ID | Requirement |
| --- | --- |
| SEC-REQ-35 | A secret lives in an environment variable or a secret manager. Never in source, never in a build artefact, never in git history. |
| SEC-REQ-36 | Never behind a VITE_ prefix. Vite inlines those into the public bundle. |
| SEC-REQ-37 | .env.example holds names and placeholders only, and is reviewed on every change. |
| SEC-REQ-38 | Every package directory ignores .env, .env.* locally. A standalone clone must not expose secrets. |
| SEC-REQ-39 | Secrets differ per environment and per subsystem. One JWT_SECRET for all integrations means a single leak compromises all of them. |
| SEC-REQ-40 | CI fails the build if a secret-shaped value appears in a tracked file, or if a VITE_ variable with a secret-sounding name is referenced in client/src. |
| SEC-REQ-41 | A committed credential is treated as public and rotated, even after history is cleaned. |

### 3.6 Edge, TLS and headers

| ID | Requirement |
| --- | --- |
| SEC-REQ-42 | TLS 1.2+ only, modern ciphers, HSTS with max-age ≥ 63072000, includeSubDomains, preload. |
| SEC-REQ-43 | CSP, X-Frame-Options: DENY / frame-ancestors 'none', X-Content-Type-Options: nosniff, Referrer-Policy, Permissions-Policy all set. |
| SEC-REQ-44 | The app host is not directly reachable; the proxy is the only ingress. The Node port is not exposed. |
| SEC-REQ-45 | client_max_body_size bounded at the edge before the Node parser buffers. |
| SEC-REQ-46 | Auth routes rate limited at the edge more strictly than the rest of the API. |
| SEC-REQ-47 | The edge configuration is committed to the repository and reviewed like code. A security control that is unversioned is not a control. |

### 3.7 Data protection

| ID | Requirement |
| --- | --- |
| SEC-REQ-48 | Aadhaar, PAN and bank columns are masked by default; reveal is gated by a server-checked permission. |
| SEC-REQ-49 | A written retention schedule exists and is enforced by a deletion pass. |
| SEC-REQ-50 | Backups are encrypted at rest and in transit, restore-tested on a schedule, access-limited and logged. A backup that has never been restored is not a backup. |
| SEC-REQ-51 | Logs contain no tokens, passwords, Authorization headers, Aadhaar/PAN values, salary figures, or raw request bodies. |
| SEC-REQ-52 | Real personal data never enters the repository — including in fixtures, sample payloads, and exported datasets. |

### 3.8 Supply chain and CI

| ID | Requirement |
| --- | --- |
| SEC-REQ-53 | Every third-party action is pinned to a commit SHA, not a tag. |
| SEC-REQ-54 | Every workflow declares a minimal permissions: block. |
| SEC-REQ-55 | No workflow interpolates untrusted input directly into a shell command. Pass via env:. |
| SEC-REQ-56 | No remote binary is installed on a production host without checksum or signature verification. |
| SEC-REQ-57 | A post-deploy check that detects failure fails the job. A warning does not. |
| SEC-REQ-58 | A secret scanner and dependency audit run in CI. |
| SEC-REQ-59 | The front end has a lint step in CI, and a lint rule for every dangerous-sink and dangerous-SQL pattern. |

## 4. Gap analysis — where we are today

### 4.1 Summary

| Area | State |
| --- | --- |
| Route-level authorization | Poor. ~80 router mounts, several with no auth; authenticate-only on sensitive routers; inline admin routes in index.js with no gate |
| Administrative surfaces | Critical. Arbitrary SQL, env read/write, tenant provisioning all reachable unauthenticated |
| Credentials in git | Critical. Cloud tokens, DB superuser password, AWS key, super-admin password |
| Token handling | Poor. 22 jwt.sign sites, 4 emit 100-year tokens, 9 can emit no exp; no revocation; no algorithms pin; localStorage |
| Login protection | Absent. 9 login endpoints, zero rate limiting, no lockout |
| Password storage | Mixed. bcrypt cost 10 everywhere, but 4 plaintext environment comparisons and a pgcrypto path |
| SQL safety | Mostly good, badly exposed. 323 query sites, only 15 interpolate ${}, and the dangerous ones are the unauthenticated ones |
| Uploads | Poor. /uploads served via express.static; 9 of 18 multer instances lack a fileFilter |
| Browser storage | Poor. Donor PAN/UPI/Aadhaar-adjacent data and session tokens in localStorage |
| XSS | Poor. 3 dangerouslySetInnerHTML, 6 innerHTML =, 7 document.write; no DOMPurify import anywhere |
| Security headers | None. Zero CSP, zero HSTS, zero frame-ancestors, no helmet dependency |
| Webhook verification | Absent on the WhatsApp webhook |
| Logging hygiene | Poor. ~854 inline err.message returns to clients; a correct sanitiser exists with zero importers |
| CI supply chain | Poor. 20 unpinned actions, 4 of 5 workflows with no permissions:, unverified RPM installed as root each deploy |
| Secret scanning | None. No scanner, no lint, no pre-commit hook, no dependabot, no CODEOWNERS |
| Tests | 9 backend unit tests, 0 auth/route/SQL/upload tests. 0 client tests (one ad-hoc smoke script) |

### 4.2 Requirement gaps

| Req | Gap | Evidence |
| --- | --- | --- |
| 01, 02 | Unauthenticated admin routes: GET /api/db/tables, GET /api/db/table/:table, POST /api/db/query, POST /api/db/drop-table, POST /api/db/rows/delete, GET /api/db/capacity | index.js:522,538,658,695,708,740 |
| 01, 02 | Unauthenticated POST /api/customer/provision, GET /api/customer/list | index.js:750,761 |
| 01, 02 | 6 unauthenticated beneficiary PII GETs | beneficiaryRoutes.js:87,108,129,139,149,170 |
| 01, 02 | authenticate-only: /api/developer-tickets (list, approve, reject, resolve, bulk), /api/ocr, /api/whatsapp-crm data, /api/sim-cards, /api/sim-inventory, /api/reminders, /api/beneficiaries/import | developerTicketRoutes.js:11,25-27 |
| 02, 16 | DELETE /api/temp-cleanup/force/:id hard-deletes a worker plus attendance, leaves and loans — any role | tempCleanupRoutes.js:7,27-33 |
| 03 | 9 jwt.verify sites, none pins algorithms | authMiddleware.js:61,77,111,128, socket.js:57 |
| 04 | 4× 100-year tokens; 9 sites can issue a token with no exp | whatsappCrmAuthController.js:6,70,81; froWhatsAppAuthController.js:75,122-126; config/db.js:1229-1233; authController.js:223-224,273,292,305,323,342,372,398,429 |
| 05, 07 | Token in localStorage; pre-impersonation super-admin token in localStorage | client/src/api/auth.js:5-8,152-153 |
| 06 | Role read from localStorage drives every guard; 2 routes open to all roles via role={['*']} (/wa/*, /docs/*) | client/src/store.jsx:58-59; client/src/App.jsx:53-63,200,206 |
| 08 | No jti, no denylist, no token_version. Logout only writes logged_out_at | authController.js:178 |
| 09 | 9 login endpoints, zero rate limiting, no lockout. unifiedLogin tries 9 credential sources — a 9-way oracle | authRoutes.js:7-15; authController.js:211 |
| 10 | bcrypt cost 10 (below the ≥12 bar) and 4 plaintext env comparisons; pgcrypto crypt() path | authController.js:20-38,51-63,288-304; config/db.js:1218; 12 genSalt(10) sites |
| 11 | password: '123456' pre-filled in 4 places | super-admin/pages/Users.jsx:11,27; NGOs.jsx:12,50 |
| 12 | 403 echoes required roles; routeMissing derived from 404 content-type; raw err.message surfaced | authMiddleware.js:63; client/src/api/auth.js:56-83; ~854 sites in 82 files |
| 13, 14 | /api/envadmin fails open when ENV_ADMIN_KEY unset; key also accepted via ?key=; non-constant-time compare | envAdminRoutes.js:31-46 |
| 15 | No per-record ownership check on PII reads; Aadhaar rendered unmasked | beneficiaries/pages/AllBeneficiaries.jsx:159,185; DonorDetailModal.jsx:85-86 |
| 17 | /docs/* open to all roles; bundle contains schema, aadhaar_number, JWT verification flow | client/src/App.jsx:205-209; panels/documentation/data/*.js |
| 19, 20 | 15 of 323 query sites interpolate ${}; the worst are the unauthenticated ones | customerProvision.js:118-128; index.js:700,731-732; config/db.js:827 |
| 21 | No schema-validation library in the backend (zod is client-only) | backend/package.json |
| 22 | 9 of 18 multer instances lack a fileFilter; originalname unsanitised into an S3 key | froWhatsAppService.js:743 and 8 others |
| 23 | /uploads mounted before auth-aware routes with no middleware | index.js:501 |
| 24 | 10 MB parser cap; 7 MB client audio cap becomes ~9.4 MB base64 | index.js:123; LeadAudit.jsx:122; usePasteImage.js:38-47 |
| 25 | WhatsApp webhook has no signature verification | webhookRoutes.js:40 |
| 27 | Donor name/address/PAN/UPI/bank/mobile in localStorage; donor PAN/UPI/DOB/screenshot per donor; WhatsApp agent tokens; attendance PIN | accounts/pages/Dashboard.jsx:207-225; fro/pages/MyDonors.jsx:757-764; fro/pages/WhatsAppChat.jsx:76-83; super-admin/pages/AdminAttendance.jsx:53 |
| 28, 29 | 3 dangerouslySetInnerHTML, 6 innerHTML =, 7 document.write; esc() exists but misses " and ' and is applied to few fields; DOMPurify never imported | Certificates.jsx:79,1316; Letters.jsx:1043,1303; Letters.jsx:88 |
| 30 | Shared username/password compared in client, present in the shipped bundle | TicketGate.jsx:4-8,32; TechnicalTickets.jsx:8-12,190 |
| 31, 42, 43 | Zero security headers anywhere. No helmet dependency. origin:'*' in both index.js and socket.js | repo-wide search: 0 hits |
| 32, 33 | 3 divergent API clients; apiBase.js has no fallback | metropad/services/api.js:3,19-22; bill-reminder/api.js:25-39; lib/apiBase.js:1-2 |
| 34 | xlsx@^0.18.5 (below the 0.20.x security line) parses spreadsheets on 6 import routes | backend/package.json |
| 35, 41 | Live credentials committed: 4 Meta WhatsApp tokens, RDS superuser password (5+ DSNs), AWS access key, SCRAPER_DEVICE_KEY, real ADMIN_* and WHATSAPP_MASTER_* | others/imp files/privacy/whatsapp.txt:3,11,22,26; others/imp files/docs/BACKUP_DISASTER_RECOVERY.md:381; apps/scrapper/lib/api_config.dart:2; backend/scripts/* |
| 36 | CI injects VITE_WHATSAPP_MASTER_EMAIL/PASSWORD into the client build; the same values sit uncommented in client/.env:23-24. A second, separate leak: whatsapp-crm/.../lib/supabase.ts:4 reads a VITE_ key | deploy-frontend.yml:43-44; whatsapp-crm/src/panels/whatsapp-crm/lib/supabase.ts:4 |
| 38 | backend/.gitignore did not ignore .env — only the repo-root one did, so a standalone backend/ clone exposed 65 keys. Fixed on this branch. | backend/.gitignore |
| 42, 44, 45, 46, 47 | No proxy config, no Dockerfile, no IaC, no add_header in any tracked file. Headers are configured only on the host, unversioned | repo-wide search: 0 hits |
| 51 | Client console.errors API failures; sanitizeError exists with zero importers | hr/components/Letters.jsx:1009,1023; backend/src/utils/errors.js |
| 52 | ~100 MB of committed donor PII datasets and 2 donor .xlsx files; a Meta token stored client-reachable in Supabase tenants.settings | backend/scripts/output/*.json; backend/docs/*.xlsx |
| 53, 54, 55, 56 | 20 unpinned actions; 4 of 5 workflows lack permissions:; ${{ inputs.worker }} interpolated into shell; unverified RPM installed as root each deploy | .github/workflows/*; inspect-fro-timer.yml:48; install-libreoffice-al2023.sh:35-40 |
| 57 | Post-deploy curl only warns; job stays green on a 500/404/000 | deploy-frontend.yml:102-109 |
| 58, 59 | No scanner, no npm audit in CI, no lint config in either package, no dependabot, no CODEOWNERS, no SECURITY.md, no pre-commit hook | repo-wide |
| 49, 50 | Retention policy not implemented; restore test exists monthly but SNS notify silently no-ops on an undefined env reference | backup-restore-test.yml:127-128 |
| 48 | Aadhaar/PAN unmasked in list and modal views; bank printed in worker reports | AllBeneficiaries.jsx:159,185; Workers.jsx:332,366 |

### 4.3 Corrections to the existing reference documents

Three claims in the reference set are stale as of 0ab8562a and have been corrected in place:

- wrk no longer holds Aadhaar. hr/components/Workers.jsx:14-16 now persists UI state only (search, page, filters). The persistence pattern remains, but the Aadhaar/bank claim for that key is no longer true.

- receipt_template_settings holds no donor PII. It stores receipt-design choices only (TemplateSettings.jsx:41,48).

- Two additional leaks were not listed: donor PAN/UPI/DOB/screenshot per donor (fro/pages/MyDonors.jsx:757-764) and an attendance PIN (super-admin/pages/AdminAttendance.jsx:53).

## 5. Remediation backlog

Severity reflects impact against the threat model, where compromise of one low-privilege authenticated account is assumed likely and initial access is always available. Effort is engineering time for one developer.

### P0 — active exposure, fix first

| ID | Finding | Evidence | Fix | Verify | Effort |
| --- | --- | --- | --- | --- | --- |
| P0-A | Unauthenticated arbitrary SQL on the public API. POST /api/db/query runs caller SQL in a transaction (DDL/DML). Companion routes expose table listing, row read, DROP TABLE, row delete, capacity. localDbAccess always calls next(), so it is no mitigation. Errors leak Postgres code and hint. | index.js:522,538,658,695,708,740; localDbAccess.js:540-544 | Move behind authenticateRole('super_admin'), or delete from production. Stop returning hint/code. Add a requireAdminKey for break-glass use. | Unauthenticated curl gets 401/403. SELECT of donor PII returns 403. | 0.5 d |
| P0-B | Unauthenticated tenant provisioning. POST /api/customer/provision creates IAM users, S3 buckets, Postgres roles and databases. role/dbPassword are interpolated into a $$-quoted DDL block, so a $$ in either value breaks out. | index.js:750,761; customerProvision.js:118-128 | Gate on super_admin. Replace the $$ block with parameterised CREATE ROLE ... PASSWORD where possible, or strip $$. | Unauthenticated call returns 403. | 0.5 d |
| P0-C | /api/envadmin fails open. When ENV_ADMIN_KEY is unset every endpoint is open; GET /api/envadmin/all dumps the raw .env of every sibling project and POST .../env writes to them. restart shells pkill/pm2 restart. Key also accepted via ?key=, non-constant-time compare. | envAdminRoutes.js:31-46 | Fail closed: unset key ⇒ 503 + loud log. Accept key only in a header. Use crypto.timingSafeEqual. Verify the key is set on the production host. | With the var unset, requests return 503. | 0.5 d |
| P0-D | Live production credentials committed to git. 4 Meta WhatsApp Cloud API tokens, the RDS superuser password (5+ DSNs), an AWS access key, SCRAPER_DEVICE_KEY in a shipped APK, and the real super-admin + WhatsApp master passwords in a tracked .env.example. | others/imp files/privacy/whatsapp.txt:3,11,22,26; others/imp files/docs/BACKUP_DISASTER_RECOVERY.md:381; 5 backend/scripts/* DSNs; apps/scrapper/lib/api_config.dart:2; backend/.env.example | See §7. Rotate everything, then purge history. Values are not reproduced in this document. In-repo containment done (below); rotation and history purge still outstanding — both need a human. | No tracked file matches the scanner in §6. | 1 d + rotation downtime |
| P0-E | Unverified WhatsApp webhook feeding the AI reply pipeline. No signature check, so anyone who learns the URL can inject inbound messages. | webhookRoutes.js:40 | Verify the Meta signature against req.rawBody (already captured at index.js:127) in constant time, with a replay window. | A forged payload is rejected with 401. | 0.5 d |
| P0-F | 9 unthrottled login endpoints; no-expiry tokens; 9-way credential oracle. /worker/login and 8 sibling paths issue JWTs with no exp. unifiedLogin tries 9 credential sources sequentially, with no throttle, no lockout, no failure delay. Logout cannot invalidate anything. | authRoutes.js:7-15; authController.js:211,223-224,273,292,305,323,342,372,398,429; authController.js:178 | Add an IP+identifier limiter (5/15 min) to every auth route. Bound every expiresIn. Add a jti denylist. Replace plaintext env comparisons with bcrypt hashes. | 10 rapid logins return 429. Every token has an exp. | 1.5 d |
| P0-G | 6 unauthenticated beneficiary PII GETs returning Aadhaar, bank and contact data to any caller. | beneficiaryRoutes.js:87,108,129,139,149,170 | Add authenticate + role gate to each. | Anonymous request returns 401. | 0.5 d |
| P0-H | DELETE /api/temp-cleanup/force/:id hard-deletes a worker and their attendance, leaves and loans — available to any valid token. | tempCleanupRoutes.js:7,27-33 | Restrict to super_admin; audit-log actor, target, and deleted row counts. | A worker token gets 403. | 0.5 d |

### P1 — high, authenticated attacker or stored XSS

| ID | Finding | Evidence | Fix | Effort |
| --- | --- | --- | --- | --- |
| P1-A | /uploads served via express.static with no auth. Donor paperwork, bank statements, payment screenshots world-readable by path. | index.js:501 | Move behind authenticate with per-owner checks, or store outside the web root and stream through an authorising controller. Audit the directory for historic confidential files first. | 1 d |
| P1-B | Stored XSS against HR administrators. Worker/NGO names interpolated raw into letter HTML, injected via dangerouslySetInnerHTML and again via el.innerHTML before html2canvas. A worker controls their own display name. | Letters.jsx:88,431,484,566,794,…, sinks :1043,1303 | Apply a complete esc() (including " and ') to every field, or render as React elements. Ban the sinks via lint. | 1 d |
| P1-C | Unsanitised mammoth DOCX→HTML into dangerouslySetInnerHTML. DOMPurify is in the tree transitively but never imported. | Certificates.jsx:55,79,436,1316 | Add dompurify as a direct dependency; sanitise with an allow-list at both sinks. | 0.5 d |
| P1-D | Shared username/password gates technical tickets in client code and is in the shipped bundle; the server only requires authenticate, so any token reaches list, bulk-update and approve. | TicketGate.jsx:4-8,32; TechnicalTickets.jsx:8-12,190; developerTicketRoutes.js:11,25-27 | Delete the credential comparison. Gate routes on authenticateRole('super_admin','developer'). Rotate the credential — it is public. | 0.5 d |
| P1-E | No security response headers anywhere. No CSP, HSTS, frame-ancestors, nosniff, referrer or permissions policy. No helmet dependency. Proxy config is unversioned. | repo-wide: 0 hits | Commit the nginx config from REVERSE-PROXY.md under infra/nginx/; add helmet() to the API origin. | 1 d |
| P1-F | Wildcard CORS in Express and in socket.io, with x-admin-key in allowedHeaders. | index.js:118-128; socket.js:46-49 | Explicit origin allow-list from the environment; drop x-admin-key. Never combine wildcard with credentials. | 0.5 d |
| P1-G | JWT + pre-impersonation super-admin token in localStorage; role read from localStorage drives every guard. | api/auth.js:5-8,152-153; store.jsx:58-59; App.jsx:53-63 | Move to httpOnly; Secure; SameSite=Strict cookie — must land with P1-F. Make role decisions only from the verified token. | 2 d |
| P1-H | Donor PAN, UPI, address, DOB, screenshot, bank and mobile persisted to localStorage; WhatsApp agent session tokens; attendance PIN. | Dashboard.jsx:207-225; MyDonors.jsx:757-764; WhatsAppChat.jsx:76-83; AdminAttendance.jsx:53 | Keep in memory or sessionStorage with explicit expiry. Never persist Aadhaar, PAN, bank or tokens. | 1 d |
| P1-I | /docs/* open to every role — a free reconnaissance package with schema, aadhaar_number columns and the JWT flow. | App.jsx:205-209; panels/documentation/data/*.js | Restrict to super_admin/developer, or remove from the production bundle. | 0.5 d |
| P1-J | trust proxy 'loopback' while nginx is a different hop; a limiter would see the proxy IP. | index.js:118 | Set the hop count to match reality and verify the observed IP in staging. | 0.5 d |

### P2 — medium, defence in depth

| ID | Finding | Evidence | Fix | Effort |
| --- | --- | --- | --- | --- |
| P2-A | 15 of 323 query sites interpolate ${}; ORDER BY/identifier fragments built dynamically. | customerProvision.js:118-128; index.js:700,731-732; config/db.js:827,1180-1188; accountsController.js:1864; bankAuditModel.js:75 | Convert values to placeholders; allow-list identifiers. Lint rule rejecting _pool.query with ${. | 2 d |
| P2-B | 9 of 18 multer instances lack a fileFilter; originalname unsanitised into an S3 key. | froWhatsAppService.js:743 + 8 | Add MIME+extension allow-lists, server-side size caps, server-generated filenames. | 1 d |
| P2-C | ~854 inline err.message returns to clients. A correct sanitizeError exists with zero importers. | 82 files; backend/src/utils/errors.js | Return a stable code, log detail server-side. Wire in the existing sanitiser. | 2 d |
| P2-D | No schema validation in the backend. | backend/package.json | Add zod; validate every body. | 2 d |
| P2-E | xlsx@^0.18.5 below the 0.20.x security line, parsing spreadsheets on 6 import routes; multer@1.x EOL; docxtemplater/pizzip zip handling; @xone-labs/aadharjs@0.0.2 unofficial. | backend/package.json | Upgrade or replace; pin by lockfile. | 1 d |
| P2-F | 4× 100-year tokens; no algorithms pin on 9 jwt.verify sites; socket join uses the raw role. | whatsappCrmAuthController.js:6,70,81; froWhatsAppAuthController.js:75,122-126; config/db.js:1229-1233; socket.js:57,66 | Bound lifetimes, pin algorithms, normalise roles. | 1 d |
| P2-G | 3 divergent API clients; API_BASE has no fallback; a production host hardcoded in metropad. | metropad/services/api.js:3,19-22; bill-reminder/api.js:25-39; lib/apiBase.js:1-2 | Consolidate on one wrapper with a fallback; add a 401 handler. | 1 d |
| P2-H | Client-side upload caps ignore ~33% base64 expansion, so pastes fail late after the 10 MB buffer. | usePasteImage.js:38-47; LeadAudit.jsx:122; index.js:123 | Multiply caps by 4/3; enforce in multer, not the JSON parser. | 0.5 d |
| P2-I | Unescaped label into a same-origin print window; Mermaid e.message into innerHTML; securityLevel not set. | GenerateQR.jsx:78; DiagramViewer.jsx:40-52,67 | Use textContent; set securityLevel explicitly. | 0.5 d |
| P2-J | password: '123456' pre-filled; bcrypt cost 10; 6-char minimum. | Users.jsx:11,27; NGOs.jsx:12,50; authController.js:864 | Remove defaults, force change on first login, raise cost to 12 and length to 12. | 0.5 d |

### P3 — low and informational

| ID | Finding | Effort |
| --- | --- | --- |
| P3-A | ~100 MB of committed donor PII datasets and 2 donor .xlsx files — purge from history | 0.5 d |
| P3-B | 20 unpinned CI actions; 4 of 5 workflows with no permissions: block | 0.5 d |
| P3-C | ${{ inputs.worker }} interpolated into a shell command in inspect-fro-timer.yml:48 — pass via env: | 0.5 h |
| P3-D | Unverified LibreOffice RPM downloaded and installed as root on every deploy — add checksum/signature | 0.5 d |
| P3-E | Post-deploy curl only warns — make it exit 1 | 0.5 h |
| P3-F | CI injects VITE_WHATSAPP_MASTER_* into the client build; move WhatsApp master auth server-side | 1 d |
| P3-G | backend/.gitignore does not ignore .env — only the root one does | 0.5 h |
| P3-H | No lint, no npm audit, no secret scanner, no dependabot, no CODEOWNERS, no SECURITY.md, no pre-commit hook | 2 d |
| P3-I | Retention schedule not implemented; restore-test SNS notify silently no-ops | 1 d |
| P3-J | Aadhaar/PAN/bank unmasked in list and modal views; bank printed in worker reports — add a masked-by-default pattern like SalaryPrivacyContext.jsx:94-112 | 1 d |

### Execution order

P0-D  (rotate + purge; longest lead time — start it first, it needs other people)
  ↓
P0-A → P0-B → P0-C → P0-G → P0-H   (gate the admin/PII surfaces)
  ↓
P0-E → P0-F                      (webhook + auth hardening)
  ↓
P1-E → P1-F → P1-G               (headers, CORS, then cookies — these three are one unit)
  ↓
P1-A → P1-B → P1-C → P1-D        (uploads, XSS, credentials)
  ↓
P1-H → P1-I → P1-J
  ↓
P2-* → P3-*

P0-D gates nothing else technically but has the longest lead time, so it starts first and runs in parallel. P1-E/P1-F/P1-G must ship as a single unit: moving the token to a cookie while CORS is still origin: '*' converts a non-exploitable CORS misconfiguration into a CSRF vulnerability.

## 6. Verification gates

### Header and edge checks

# Security headers must all be present
curl -sI https://crm.beingsevak.org \
  | grep -iE 'strict-transport|content-security|x-frame|x-content-type|referrer-policy|permissions-policy'

# TLS floor — must fail
curl -sI --tls-max 1.1 https://crm.beingsevak.org

# Origin must not be directly reachable
curl -sI https://13.207.47.116 -H 'Host: crm.beingsevak.org'   # must not serve content

### Exposure checks — must all fail

# Arbitrary SQL must not be reachable without a token
curl -s -X POST https://api.beingsevak.org/api/db/query \
  -H 'content-type: application/json' \
  -d '{"sql":"select 1"}'                                  # must be 401/403

# Uploads must not be world readable
curl -sI https://crm.beingsevak.org/uploads/                 # must be 401/403/404

# Beneficiary PII must not be anonymous
curl -s https://api.beingsevak.org/api/beneficiaries/        # must be 401/403

# Env admin must not fail open
curl -s https://api.beingsevak.org/api/envadmin/all          # must be 401/403/503

### Secret and auth checks

A scanner now exists: cd backend && npm run security:check (backend/scripts/security-check.mjs). It scans tracked files only, so it is safe in CI and never reads node_modules or a local build. Rules:

| ID | Detects |
| --- | --- |
| SN-01 | Postgres connection string with an inline password |
| SN-02 | Meta WhatsApp Cloud API token |
| SN-03 | AWS access key ID |
| SN-04 | GitHub token |
| SN-05 | Live payment / AI provider key |
| SN-06 | Private key block |
| SN-07 | Signed JWT (not a decoded sample) |
| SN-08 | A secret read from a VITE_ variable |
| SN-09 | Hardcoded credential in source |
| SN-10 | Indian PAN number (opt-in: --pii) |
| SN-11 | 12-digit Aadhaar-shaped number (opt-in: --pii) |
| SN-12 | A real value in a tracked .env.example |

--staged scans only what is about to be committed; --pii adds the high-volume PII-shape rules. Values are redacted in all output, so findings are safe to paste into an issue. False positives are suppressed through ALLOW_EXACT with a justifying comment — never by loosening a rule.

cd backend && npm run security:check          # whole repo
cd backend && npm run security:check:staged  # pre-commit
cd backend && npm run security:check -- --pii # include PAN / Aadhaar shapes

Current result: 13 findings, all real. 5 Postgres DSNs (backend/scripts/*), 4 Meta tokens (others/imp files/privacy/whatsapp.txt), 1 AWS key (others/imp files/docs/BACKUP_DISASTER_RECOVERY.md:381), 1 VITE_ secret read (whatsapp-crm/src/panels/whatsapp-crm/lib/supabase.ts:4), and the shared ticket password in TicketGate.jsx:6 / TechnicalTickets.jsx:10.

Because those 13 are unrotated, the scanner must not be wired as a blocking CI step yet — it would fail every build. Wire it as non-blocking (continue-on-error) now, and make it blocking in the same change that lands the rotation.

### Manual checks

# No tracked .env (must return nothing)
git ls-files | Select-String '\.env$'

# Auth throttling — must start returning 429
# 10 rapid POSTs to /api/auth/login

# Webhook forgery must be rejected
curl -s -X POST https://api.beingsevak.org/api/whatsapp/webhook \
  -H 'content-type: application/json' -d '{}'              # must be 401

### Build and test gates

cd backend; npm test                # must be green
cd backend; npm run security:check  # must be clean
cd client;  npm run build           # must succeed

A deploy check that only warns is not a gate. deploy-frontend.yml:102-109 must fail the job.

## 7. Secret rotation runbook

Trigger: P0-D — the credentials below are in git history and must be considered public. Values are deliberately not reproduced in this document.

### Rotate now, in this order

| # | Secret | Where it leaked | Action | Blast radius |
| --- | --- | --- | --- | --- |
| 1 | Meta WhatsApp Cloud API access tokens (4) | others/imp files/privacy/whatsapp.txt:3,11,22,26 | Revoke in Meta Business Manager, issue new tokens, update the environment, restart | Message sending stops until replaced |
| 2 | RDS superuser password (ucs_admin) | 5 backend/scripts/* DSNs | Rotate, then re-issue a least-privilege ucs_app role and use only that in code | Short write outage during rotation |
| 3 | AWS access key | others/imp files/docs/BACKUP_DISASTER_RECOVERY.md:381 | Delete the key, issue a scoped replacement for backups only | Backups stop until replaced |
| 4 | ADMIN_PASSWORD (super-admin) | backend/.env.example (scrubbed on this branch) | Rotate, store as a bcrypt hash (P0-F), force change | Brief admin lockout |
| 5 | WHATSAPP_MASTER_PASSWORD | backend/.env.example, deploy-frontend.yml:44, client/.env:24 | Rotate, move authentication server-side, delete from CI and from client/.env | Master session re-auth needed |
| 6 | SCRAPER_DEVICE_KEY | apps/scrapper/lib/api_config.dart:2 — shipped in the APK | Rotate, move to a server-side attestation | Re-provision the device |
| 7 | geoapify third-party key | apps/hr-attend/lib/config.dart:3 | Rotate at the provider | Quota/billing impact |
| 8 | Shared ticket-gate password | TicketGate.jsx:6, TechnicalTickets.jsx:10, and the built bundle | Delete the comparison entirely, then rotate (P1-D) | None once the gate is removed |

### Already done on this branch

- backend/.env.example scrubbed of every real value; it is now names and placeholders only, with a warning header (SEC-REQ-37).

- backend/.gitignore now ignores .env, .env.* and *.env while keeping .env.example tracked, so a standalone backend/ clone is safe (SEC-REQ-38).

- backend/scripts/security-check.mjs added and wired as npm run security:check — 12 rules, redacted output, --staged and --pii modes (SEC-REQ-40).

### Then purge history

- Coordinate — this force-pushes and invalidates every existing clone.

- git filter-repo --invert-paths --path others/imp files --path others/imp\ files plus targeted --replace-text for the specific values.

- Force-push all branches and tags; ask every contributor to re-clone.

- Re-run the secret scan in §6 against the rewritten history.

- Treat the AWS account, the database, and Meta as having been compromised for the whole exposure window. Review access logs for the period.

### Then prevent recurrence

- Add .env, .env.* to every package’s .gitignore (P3-G).

- Add a secret scanner to CI (P3-H) — nothing currently would have caught these.

- Add the VITE-secret-name check to the client build (P0-F remediation).

- Add the postgres://user:pass@ and EAAG patterns to the audit script in SECRETS-MANAGEMENT.md.

## 8. Incident response

If a leak is suspected:

- Contain first — rotate the affected secret, revoke sessions, close database ingress. Do not investigate before containing.

- Preserve evidence — logs, access records, the affected file or commit. Do not delete or amend history until it is captured.

- Assess — which data, how many records, who had access, for how long.

- Notify — determine whether the DPDP Act 2023 breach-notification duty is triggered, and involve legal and leadership. Assume notification is required until counsel says otherwise.

- Remediate the source — fix, then purge history per §7.

- Write it up — add a finding to FINDINGS.md so the next audit starts from what was learned, and re-check whether the standard in §3 needed a new requirement.

For personal-data breaches, the default assumption is that notification is required.

## 9. Governance

### Ownership

| Area | Owner |
| --- | --- |
| backend/ API, authorization, SQL, uploads | Backend maintainer |
| client/ SPA, XSS sinks, browser storage | Frontend maintainer |
| CI/CD, deploy pipelines, secrets | Whoever holds the deploy role |
| nginx edge, TLS, DNS | Whoever holds the host |
| Data protection, retention, DPDP compliance | Leadership + counsel |

Every SEC-REQ in §3 needs a named owner before the P0 work starts. An unowned control is not a control.

### Review cadence

- This document — reviewed on every release that touches auth, uploads, CORS, the edge, or personal data, and at minimum quarterly.

- FINDINGS.md — append-only. IDs are stable and safe to reference from issues and commits. Mark findings Confirmed only when verified by reading code, not inferred.

- HARDENING-CHECKLIST.md — worked through before each release.

### Re-audit triggers

Re-run the audit when any of these change:

- token storage mechanism (the P1-G remediation),

- the CORS policy (P1-F),

- the reverse proxy configuration (P1-E),

- any new public static mount,

- any new outbound integration or webhook,

- any new role, or any new router mount in index.js,

- a new sub-application in apps/, others/ or metro/.

### Ground rules

- Client-side role checks are never a security control. They are rendering sugar. client/src/components/chat/chatIdentity.js states this explicitly and that comment is correct.

- Any new secret belongs in the environment — never in source, never in a VITE_-prefixed variable.

- Any new HTML injection point needs sanitisation and a justifying note.

- Any new route mount must declare its auth gate, or it is a defect.

## 10. Known unassessed surface

The reference documents scope themselves to client/ and backend/. The repository contains substantially more than that. None of the following has been assessed, and each is a candidate for the next audit:

| Surface | Scale | Why it matters |
| --- | --- | --- |
| 6 Flutter / Android apps under apps/ | 729 files, 129 .dart, 23 .kt | Same API, on unmanaged devices. apps/scrapper ships a device key in the APK. apps/beneficiaries commits 128 native .so libraries. |
| whatsapp-crm/ | 70 files, multi-tenant | Reads/writes a long-lived Meta access token from a Supabase tenants.settings row — client-reachable by design. |
| 8 SPAs under others/ | 271 files | client-web, hr form, reminder alarm, database, voting, recruit-quizz, metropad, env-admin.html. others/database is a client of the unauthenticated SQL API in P0-A. |
| metro/ | 88 files | 10 committed build artefacts in dist/. |
| AWS Lambda pg_dump | backend/scripts/backup/lambda-pg-dump/ | A second serverless compute unit holding database access, with a 1.24 MB committed function.zip. |
| Committed build output | 4 dist/ trees | metro/, others/database/, others/recruit-quizz/, others/reminder alarm/ (the last ships a service worker). |
| Mobile-exposed API surface | — | The API serves the mobile apps, so every authorization gap is reachable from an un-managed device. |
| LOCAL_DB_ACCESS path | localDbAccess.js, add-db-client.mjs | Opens TCP 5432 to a CIDR range. Default-deny behaviour needs confirming. |

Until these are assessed, the honest statement of this project’s security posture is: the assessed surface has unresolved critical exposures, and the unassessed surface is larger than the assessed one.